MIGRATION RUNBOOK  ·  APRIL 2026

# Windows → Ubuntu

Full migration plan for the Ryzen 5 3600 / GTX 1660 Ti workstation

## Configuration locked in

| Distro | Ubuntu 24.04.2 LTS Desktop, HWE kernel |
| --- | --- |
| Desktop | GNOME on Wayland |
| Storage | btrfs RAID1 across both 1TB Sabrent NVMes · 1TB usable, full mirror |
| GPU driver | NVIDIA proprietary 550-series |
| Encryption | None |
| Gaming | Steam via Flatpak with Proton-GE · single-player titles only |
| Home migration | Restored from Windows backup to /home/patrick |

## How long this takes

| Phase | Time | Risk |
| --- | --- | --- |
| 1 — Pre-flight (backup, USB, BIOS prep) | 1.5 hr | Low |
| 2 — Install Ubuntu with btrfs RAID1 | 1 hr | Medium |
| 3 — First boot, NVIDIA driver, snapshots | 1.5 hr | Medium |
| 4 — Development environment | 2.5 hr | Low |
| 5 — Steam and gaming | 0.5 hr | Low |
| 6 — Restore home from Windows backup | 1.5 hr | Low |
| 7 — Validation and dotfiles | 1 hr | Low |
| TOTAL | ~9.5 hours | One Saturday |

PLAN AHEAD Don't try to squeeze this into a weeknight. Block a full Saturday with no other commitments. The install itself is fast; the configuration and validation are where time actually goes.

# Phase 1 — Pre-flight

Goal: zero data loss, zero surprises during install. Do every item before booting the installer.

### 1.1 Inventory what you'd lose

Open Windows and write all of this down somewhere you can access from another device (phone, cloud notes, a printout):

- Every program you actively use (not 'installed two years ago and never opened')

- Browser bookmarks — export to HTML

- Password manager — export encrypted backup, confirm you remember the master password

- SSH keys at C:\Users\patrick\.ssh\ — copy the entire folder

- Git configs at C:\Users\patrick\.gitconfig and any credentials helpers

- Any local-only files not in cloud sync — Documents, Desktop, Downloads if you've been treating them as storage

- Steam library list — Steam itself stores a list, but games re-download. Note which ones you'd want back.

- License keys for any paid software

- Saved Wi-Fi passwords if you don't remember them

### 1.2 Verify Steam library compatibility

Go to protondb.com, paste your Steam profile URL (or sign in). It grades every game you own as Platinum / Gold / Silver / Bronze / Borked. Anything Bronze and above generally works fine. Skim the Borked list — if any of those games actually matter to you, stop and tell me before continuing. (You said multiplayer doesn't matter, so anti-cheat-blocked titles are fine to lose.)

### 1.3 Back up everything twice

- External drive: file-level copy of C:\Users\patrick\ entirely. Use Windows File History or just drag-copy the whole user folder.

- Cloud or second drive: independent second copy of anything irreplaceable.

- Don't trust either backup alone. Two copies on the same drive is one copy.

IMPORTANT After install, you cannot read the Windows partition unless you specifically preserve it. Both NVMes will be wiped clean for the RAID1 array. Confirm both backups by opening files from them on a different machine before continuing.

### 1.4 BIOS / UEFI prep

Reboot, hit Delete or F2 to enter MSI BIOS. Make these changes:

- Boot mode: UEFI only (not Legacy/CSM)

- Secure Boot: Disabled (or set to 'Other OS' if available). Ubuntu supports it but disabling removes a class of NVIDIA driver-signing edge cases.

- Fast Boot: Disabled (so USB boot menu actually appears)

- CSM: Disabled

- Confirm both NVMe drives are detected in the storage list

Save and exit (F10). Don't power off — you're about to flash the installer USB.

### 1.5 Create the installer USB

- Get a USB stick, 16GB or larger. The installer image is ~6GB.

- Download Ubuntu 24.04.2 LTS Desktop from ubuntu.com/download/desktop

- Verify the SHA256 checksum. From PowerShell:

Get-FileHash -Algorithm SHA256 .\ubuntu-24.04.2-desktop-amd64.iso

- Compare the hash to the published value on the Ubuntu download page. If it doesn't match, re-download. (Paranoia is correct here.)

- Flash the ISO with Rufus (rufus.ie). Choose 'DD Image' mode if Rufus prompts. Hybrid ISO mode also works but DD is the safe default.

# Phase 2 — Install Ubuntu with btrfs RAID1

Goal: bootable Ubuntu with both NVMes mirrored. The installer's GUI doesn't support btrfs RAID directly, so we'll use the live session terminal to set up the array, then point the installer at it.

READ THIS SECTION ALL THE WAY THROUGH BEFORE STARTING btrfs RAID1 setup is the trickiest part of the whole migration. The commands are precise and the order matters. If something goes wrong, you can always reboot back to the live USB and restart cleanly — both drives are blank.

### 2.1 Boot the installer

- Plug in USB, reboot, press F11 at MSI splash screen for boot menu

- Pick the USB drive (it'll list as 'UEFI: <USB brand>')

- At GRUB menu, choose 'Try or Install Ubuntu'

- When the desktop loads, click 'Try Ubuntu' first (not 'Install')

### 2.2 Sanity-check hardware before installing

Open Terminal (Ctrl+Alt+T) and run each of these. If any fail, stop and ask before continuing:

# Both NVMe drives detected? lsblk -d -o NAME,SIZE,MODEL # GPU detected? lspci ¦ grep -i nvidia # Network working? ping -c 3 8.8.8.8 # Memory matches what you expect? free -h

You should see two ~1TB nvme0n1 / nvme1n1 devices, your GTX 1660 Ti, working network, and ~64GB RAM.

### 2.3 Create the btrfs RAID1 array manually

Still in the Terminal in the live session. We'll wipe both drives, partition them identically, then create a btrfs filesystem that spans both as a mirror.

POINT OF NO RETURN The next commands erase both NVMes completely. If your backups aren't verified, stop now.

Wipe both drives:

sudo wipefs -a /dev/nvme0n1 sudo wipefs -a /dev/nvme1n1 sudo sgdisk --zap-all /dev/nvme0n1 sudo sgdisk --zap-all /dev/nvme1n1

Partition each drive identically — small EFI partition, small boot partition, rest as btrfs:

# Drive 0: EFI (1G), boot (2G), rest = btrfs sudo sgdisk -n 1:0:+1G -t 1:ef00 -c 1:"EFI0" /dev/nvme0n1 sudo sgdisk -n 2:0:+2G -t 2:8300 -c 2:"BOOT0" /dev/nvme0n1 sudo sgdisk -n 3:0:0 -t 3:8300 -c 3:"ROOT0" /dev/nvme0n1 # Drive 1: identical layout sudo sgdisk -n 1:0:+1G -t 1:ef00 -c 1:"EFI1" /dev/nvme1n1 sudo sgdisk -n 2:0:+2G -t 2:8300 -c 2:"BOOT1" /dev/nvme1n1 sudo sgdisk -n 3:0:0 -t 3:8300 -c 3:"ROOT1" /dev/nvme1n1 # Re-read partition tables sudo partprobe /dev/nvme0n1 sudo partprobe /dev/nvme1n1

Format the EFI and boot partitions. EFI must be FAT32. Boot is plain ext4 — bootloaders are happiest with vanilla filesystems. We'll only mirror the boot partition manually after install.

sudo mkfs.fat -F32 -n EFI0 /dev/nvme0n1p1 sudo mkfs.fat -F32 -n EFI1 /dev/nvme1n1p1 sudo mkfs.ext4 -L boot /dev/nvme0n1p2

Create the btrfs RAID1 filesystem spanning both root partitions:

sudo mkfs.btrfs -f -L ubuntu -m raid1 -d raid1 \ /dev/nvme0n1p3 /dev/nvme1n1p3

The -m raid1 -d raid1 flags mirror both metadata AND data. This is what gives you full redundancy. Verify:

sudo btrfs filesystem show

Create btrfs subvolumes for clean snapshot management:

sudo mount /dev/nvme0n1p3 /mnt sudo btrfs subvolume create /mnt/@ sudo btrfs subvolume create /mnt/@home sudo btrfs subvolume create /mnt/@snapshots sudo btrfs subvolume create /mnt/@var_log sudo umount /mnt

### 2.4 Run the Ubuntu installer

Now launch the installer (icon on the desktop: 'Install Ubuntu 24.04 LTS').

Walk through these screens:

- Language: English

- Keyboard: your layout

- Network: connect to Wi-Fi or use Ethernet

- Updates and other software: Normal installation, check 'Download updates while installing', check 'Install third-party software for graphics and Wi-Fi'

- Installation type: 'Something else' (manual partitioning) — this is critical, do not pick the guided options

In the manual partitioning screen, configure each partition by clicking it and pressing 'Change':

| Partition | Use as | Format | Mount point |
| --- | --- | --- | --- |
| nvme0n1p1 | EFI System Partition | Yes | (auto) |
| nvme0n1p2 | ext4 | No (already done) | /boot |
| nvme0n1p3 | btrfs (already exists, do NOT format) | No | / |
| nvme1n1p1 | Leave as-is (we'll mirror EFI later) | No | (none) |
| nvme1n1p3 | Leave as-is (already part of btrfs RAID1) | No | (none) |

- Set 'Device for boot loader installation' to /dev/nvme0n1 (whole device, not a partition)

- Click 'Install Now', confirm at the warning

- User setup: name 'patrick', strong password, do NOT enable auto-login

Wait for install (~10-15 min). When it finishes, click 'Continue Testing' (not 'Restart Now') — we have one more thing to do before reboot.

### 2.5 Configure btrfs subvolumes and mirror EFI before first boot

Back in Terminal, the installer mounted everything at /target. We need to (1) tell the installed system to use our subvolumes, and (2) make a copy of the EFI partition on the second drive so we can boot from either NVMe if one dies.

# Mount the installed root the way it will boot sudo mkdir -p /mnt/install sudo mount -o subvol=@ /dev/nvme0n1p3 /mnt/install sudo mount /dev/nvme0n1p2 /mnt/install/boot sudo mount /dev/nvme0n1p1 /mnt/install/boot/efi # Mount @home and @var_log subvolumes sudo mount -o subvol=@home /dev/nvme0n1p3 /mnt/install/home sudo mount -o subvol=@var_log /dev/nvme0n1p3 /mnt/install/var/log

Edit /mnt/install/etc/fstab to use subvolumes (the installer wrote it as a flat btrfs without subvolumes).

sudo nano /mnt/install/etc/fstab

Replace the root line and add the subvolume mounts. Final fstab should look like this (UUIDs will differ — keep your actual UUIDs, only change options):

# /etc/fstab UUID=<root-uuid> / btrfs defaults,subvol=@,compress=zstd:1,noatime 0 1 UUID=<root-uuid> /home btrfs defaults,subvol=@home,compress=zstd:1,noatime 0 2 UUID=<root-uuid> /.snapshots btrfs defaults,subvol=@snapshots,noatime 0 2 UUID=<root-uuid> /var/log btrfs defaults,subvol=@var_log,compress=zstd:1,noatime 0 2 UUID=<boot-uuid> /boot ext4 defaults 0 2 UUID=<efi-uuid> /boot/efi vfat umask=0077 0 1

Mirror the EFI partition contents to the second drive's EFI partition so we can boot from either:

sudo mkfs.fat -F32 -n EFI1 /dev/nvme1n1p1 sudo mkdir -p /mnt/efi1 sudo mount /dev/nvme1n1p1 /mnt/efi1 sudo cp -a /mnt/install/boot/efi/. /mnt/efi1/ sudo umount /mnt/efi1

Add a UEFI boot entry pointing to the second drive (so firmware knows it's bootable):

sudo efibootmgr --create --disk /dev/nvme1n1 --part 1 \ --label "Ubuntu (mirror)" \ --loader '\EFI\ubuntu\shimx64.efi'

Unmount and reboot:

sudo umount -R /mnt/install sudo reboot

Remove the USB stick when the system powers down.

# Phase 3 — First boot, NVIDIA driver, snapshots

### 3.1 Update everything

Log in. Open Terminal.

sudo apt update sudo apt full-upgrade -y sudo apt install -y ubuntu-drivers-common build-essential curl git \ btrfs-progs gdisk gnupg2 ca-certificates sudo reboot

### 3.2 Install the NVIDIA driver

ubuntu-drivers list

You'll see something like 'nvidia-driver-550' marked recommended. Install it:

sudo apt install -y nvidia-driver-550 sudo reboot

After reboot, verify:

nvidia-smi

You should see a table showing your GTX 1660 Ti, driver version 550.x, and 6144 MiB total memory.

IF NVIDIA-SMI FAILS Don't proceed. Common causes: (1) Secure Boot wasn't disabled, re-check BIOS. (2) Kernel headers missing — sudo apt install linux-headers-$(uname -r). (3) DKMS didn't rebuild — sudo dpkg-reconfigure nvidia-dkms-550. If still stuck, ask before continuing.

### 3.3 Install HWE kernel for newer hardware support

sudo apt install -y linux-generic-hwe-24.04 linux-headers-generic-hwe-24.04 sudo reboot

After reboot, confirm new kernel and that NVIDIA still works:

uname -r # should be 6.8.x or newer nvidia-smi # should still show GPU

### 3.4 Configure Timeshift snapshots — your safety net

Timeshift uses btrfs subvolume snapshots. They're nearly instant and barely consume space (only changed blocks).

sudo apt install -y timeshift

Open Timeshift from the application menu. In the setup wizard:

- Snapshot type: BTRFS

- Snapshot location: it should auto-detect the root btrfs filesystem

- Schedule: enable Daily (keep 5), Weekly (keep 3). Disable Monthly and Boot.

- Include @home: NO. (Don't snapshot home directory automatically — it's enormous and cheap to backup separately.)

Take the first manual snapshot:

sudo timeshift --create --comments "Fresh install, NVIDIA + HWE working" --tags D

USE SNAPSHOTS CONSTANTLY Before any kernel update, major package install, or experiment that touches the system: take a manual snapshot. It costs nothing. Restoring a broken system in 30 seconds vs. a 9-hour reinstall is worth the 5-second habit.

### 3.5 Sanity check the RAID1 mirror

sudo btrfs filesystem show sudo btrfs filesystem df / sudo btrfs device stats /

Confirm both devices show up under the 'ubuntu' label, that data and metadata both report RAID1, and that error counts are zero. If any device shows non-zero errors, stop and ask.

# Phase 4 — Development environment

### 4.1 Core tooling

sudo apt install -y \ build-essential cmake pkg-config \ python3-pip python3-venv python3-dev pipx \ git git-lfs gh \ htop btop neovim tmux \ ripgrep fd-find jq bat eza \ unzip zip p7zip-full

### 4.2 Modern Python: uv

uv is a drop-in pip/venv replacement, written in Rust, 10-100x faster. Use it for every Python project.

pipx ensurepath pipx install uv # Restart shell for PATH to pick up pipx

### 4.3 Node via fnm

Don't use apt's Node — it's stale. fnm (Fast Node Manager) gives you per-project Node versions.

curl -fsSL https://fnm.vercel.app/install ¦ bash # Close and reopen terminal, then: fnm install --lts fnm use lts-latest fnm default lts-latest node --version

### 4.4 Docker with rootless mode

curl -fsSL https://get.docker.com ¦ sh sudo usermod -aG docker $USER # Log out and back in for the group to take effect. # After re-login: docker run hello-world

### 4.5 NVIDIA Container Toolkit

So Docker can pass the GPU through to containers. This is essential for Plan A workloads later.

curl -fsSL https://nvidia.github.io/libnvidia-container/gpgkey ¦ \ sudo gpg --dearmor -o /usr/share/keyrings/nvidia-container-toolkit-keyring.gpg curl -s -L https://nvidia.github.io/libnvidia-container/stable/deb/nvidia-container-toolkit.list ¦ \ sed 's#deb https://#deb [signed-by=/usr/share/keyrings/nvidia-container-toolkit-keyring.gpg] https://#g' ¦ \ sudo tee /etc/apt/sources.list.d/nvidia-container-toolkit.list sudo apt update sudo apt install -y nvidia-container-toolkit sudo nvidia-ctk runtime configure --runtime=docker sudo systemctl restart docker # Verify GPU visible from container: docker run --rm --gpus all nvidia/cuda:12.4.0-base-ubuntu22.04 nvidia-smi

### 4.6 VS Code or Cursor

Pick one. Both work fine on Wayland.

# VS Code: wget -qO- https://packages.microsoft.com/keys/microsoft.asc ¦ gpg --dearmor > packages.microsoft.gpg sudo install -D -o root -g root -m 644 packages.microsoft.gpg /etc/apt/keyrings/packages.microsoft.gpg echo "deb [arch=amd64,arm64,armhf signed-by=/etc/apt/keyrings/packages.microsoft.gpg] https://packages.microsoft.com/repos/code stable main" ¦ \ sudo tee /etc/apt/sources.list.d/vscode.list rm -f packages.microsoft.gpg sudo apt update && sudo apt install -y code # Cursor: download AppImage from cursor.sh, chmod +x, run.

### 4.7 Claude Code

npm install -g @anthropic-ai/claude-code claude --version

### 4.8 Google Cloud SDK

For Plan B and Plan C work later.

sudo apt install -y apt-transport-https ca-certificates gnupg curl https://packages.cloud.google.com/apt/doc/apt-key.gpg ¦ \ sudo gpg --dearmor -o /usr/share/keyrings/cloud.google.gpg echo "deb [signed-by=/usr/share/keyrings/cloud.google.gpg] https://packages.cloud.google.com/apt cloud-sdk main" ¦ \ sudo tee /etc/apt/sources.list.d/google-cloud-sdk.list sudo apt update && sudo apt install -y google-cloud-cli gcloud auth login gcloud auth application-default login

### 4.9 SSH and Git config

Restore your keys from the Windows backup (we'll do this fully in Phase 6, but you can drop SSH keys in early if you need them now):

mkdir -p ~/.ssh chmod 700 ~/.ssh # Copy id_ed25519, id_ed25519.pub, config from your backup into ~/.ssh/ chmod 600 ~/.ssh/id_* chmod 644 ~/.ssh/id_*.pub git config --global user.name "Patrick" git config --global user.email "your@email" git config --global init.defaultBranch main git config --global pull.rebase true git config --global core.editor "nvim"

Test GitHub access:

ssh -T git@github.com

### 4.10 Snapshot before moving on

sudo timeshift --create --comments "Phase 4 dev env complete" --tags D

# Phase 5 — Steam and gaming

### 5.1 Install Steam via Flatpak

Flatpak gives Steam better sandboxing and isolates Proton from the system. The native .deb works but Flatpak is the better default in 2026.

sudo apt install -y flatpak gnome-software-plugin-flatpak flatpak remote-add --if-not-exists flathub https://flathub.org/repo/flathub.flatpakrepo flatpak install -y flathub com.valvesoftware.Steam # May require reboot for Flatpak integration sudo reboot

### 5.2 Set up Steam library on btrfs RAID1

Your games library will live on the mirrored array — no separate drive needed since both NVMes are mirrored.

- Launch Steam from the application menu

- Log in to your account

- Settings → Storage → Add Drive → create /home/patrick/SteamLibrary

- Right-click that library, set as default

BTRFS AND STEAM Some Steam games (especially older ones) had issues with btrfs copy-on-write in past years. The current workaround that just works: Steam library on btrfs is fine for 99% of games. If a specific game has performance issues, disable CoW for just that game's folder with: chattr +C ~/SteamLibrary/steamapps/common/<game>/

### 5.3 Enable Proton for non-native games

- Steam → Settings → Compatibility

- Enable Steam Play for all other titles

- Run other titles with: Proton Experimental

### 5.4 Install Proton-GE for better compatibility

Some games run better with the community-patched Proton-GE than Valve's official Proton.

flatpak install -y flathub net.davidotek.pupgui2

Open ProtonUp-Qt, click 'Add version', install latest GE-Proton release. In any game's Properties → Compatibility → 'Force the use of a specific Steam Play compatibility tool' → pick GE-Proton.

### 5.5 Per-game compatibility check

Before installing each game, check protondb.com. Anything Gold or Platinum: install with default Proton. Silver: try GE-Proton. Bronze: read the user reports for required tweaks. Borked: don't bother.

# Phase 6 — Restore home from Windows backup

Bring your data over from the Windows external backup. Plug the backup drive into the system.

### 6.1 Mount the backup drive

Most external drives are NTFS. Ubuntu reads NTFS natively now via ntfs3 kernel driver.

# Find the device name lsblk # Mount it (replace /dev/sdb1 with your actual device) sudo mkdir -p /mnt/backup sudo mount -t ntfs3 /dev/sdb1 /mnt/backup ls /mnt/backup

### 6.2 Copy files into your Linux home

Don't try to be clever and copy the entire Windows user folder structure — Windows scatters config in places that mean nothing on Linux. Copy only the data folders:

# The standard user data cp -rv /mnt/backup/Users/patrick/Documents/. ~/Documents/ cp -rv /mnt/backup/Users/patrick/Pictures/. ~/Pictures/ cp -rv /mnt/backup/Users/patrick/Videos/. ~/Videos/ cp -rv /mnt/backup/Users/patrick/Music/. ~/Music/ # Downloads — selectively. Most of it is junk. cp -rv /mnt/backup/Users/patrick/Downloads/<keepers> ~/Downloads/ # Code repos — put them where you want long-term mkdir -p ~/code cp -rv /mnt/backup/Users/patrick/<your-code-folders>/. ~/code/

### 6.3 Fix permissions

Files copied from NTFS may have weird permissions. Reset to sensible defaults:

find ~/Documents ~/Pictures ~/Videos ~/Music ~/code \ -type d -exec chmod 755 {} \; find ~/Documents ~/Pictures ~/Videos ~/Music ~/code \ -type f -exec chmod 644 {} \; # SSH keys need stricter permissions chmod 700 ~/.ssh chmod 600 ~/.ssh/id_* chmod 644 ~/.ssh/id_*.pub chmod 644 ~/.ssh/known_hosts ~/.ssh/config 2>/dev/null ¦¦ true

### 6.4 Browser data

Don't try to copy Firefox or Chrome profiles directly across OSes — they often break. Better path:

- Sign in to Firefox/Chrome with your account, let sync restore bookmarks, history, extensions

- Import bookmarks from the HTML export you made in Phase 1.3

- Re-install your password manager extension, sign in, vault syncs back

### 6.5 Verify data made it

du -sh ~/Documents ~/Pictures ~/Videos ~/code ls -la ~/.ssh

Sizes should roughly match what was on Windows. Take a snapshot:

sudo timeshift --create --comments "Home data restored" --tags D

### 6.6 Unmount and store the backup drive

sudo umount /mnt/backup

Don't reformat or delete the backup yet. Keep it for at least a month in case you discover missing files.

# Phase 7 — Validation and dotfiles

### 7.1 Full validation checklist

Run every command. If any fail, stop and fix before declaring the migration done.

# System basics uname -a # kernel 6.8+ HWE lsb_release -a # Ubuntu 24.04 free -h # ~64GB lsblk # both NVMes, btrfs # RAID1 healthy sudo btrfs device stats / # zero errors expected sudo btrfs filesystem show # both devices listed # GPU nvidia-smi # 1660 Ti visible # GPU in containers docker run --rm --gpus all \ nvidia/cuda:12.4.0-base-ubuntu22.04 \ nvidia-smi # Python ML stack works uv venv ~/test-env source ~/test-env/bin/activate uv pip install torch python -c "import torch; print('CUDA:', torch.cuda.is_available()); print('Device:', torch.cuda.get_device_name(0))" deactivate && rm -rf ~/test-env # Dev tooling all responding git --version docker --version gcloud --version node --version claude --version code --version # Snapshots configured sudo timeshift --list

### 7.2 Set up a dotfiles repo

This is the highest-leverage thing you'll do today. When you build the Plan A box later, cloning this repo gets you 80% configured in 5 minutes.

mkdir -p ~/code/dotfiles cd ~/code/dotfiles git init # Copy in the configs you've created or customized cp ~/.gitconfig . cp -r ~/.ssh/config ssh_config 2>/dev/null ¦¦ true cp ~/.bashrc . [ -f ~/.zshrc ] && cp ~/.zshrc . mkdir -p config [ -d ~/.config/Code ] && cp -r ~/.config/Code/User/settings.json config/vscode-settings.json # README documenting what this is cat > README.md << 'EOF' # Patrick's dotfiles Configs synced across machines. Apply on a fresh install with `./install.sh`. EOF # Initial commit git add -A git commit -m "Initial dotfiles after Ubuntu migration" # Push to a private GitHub repo (create it first via gh): gh repo create dotfiles --private --source=. --push

### 7.3 Install a clean shell (optional but recommended)

Bash is fine, but zsh with starship gives you a much better dev experience. Skip if you don't care.

sudo apt install -y zsh chsh -s $(which zsh) # Starship: fast, minimal, cross-shell prompt curl -sS https://starship.rs/install.sh ¦ sh echo 'eval "$(starship init zsh)"' >> ~/.zshrc # Reopen terminal to pick up zsh

### 7.4 Final snapshot

sudo timeshift --create --comments "Migration complete, fully validated" --tags D

# Things that will go wrong

Listed in order of likelihood. Each has a known fix.

### NVIDIA driver fails after a kernel update

Ubuntu auto-installs new kernels. If DKMS doesn't rebuild the NVIDIA module against the new kernel, you boot to a black screen or low-resolution fallback.

Fix: drop to TTY with Ctrl+Alt+F3, log in, run:

sudo apt install --reinstall nvidia-dkms-550 sudo dpkg-reconfigure nvidia-dkms-550 sudo reboot

If still broken: boot the previous kernel from GRUB advanced options, or roll back via Timeshift.

### Wayland breaks something specific

Some apps don't behave well on Wayland yet. Common culprits: older Electron apps, specific screen-recording tools, some game launchers.

Fix: log out, click the gear icon at the login screen, choose 'Ubuntu on Xorg' for that session. Switch back to Wayland once the app updates.

### A Steam game won't launch

- Right-click game → Properties → Compatibility → try a different Proton version (or Proton-GE)

- Check protondb.com for that specific game — user reports often list required launch options

- Common launch option that fixes a lot: PROTON_USE_WINED3D=1 %command% (forces older D3D path)

### Suspend/resume corrupts the GPU state

Known NVIDIA + Wayland issue on some configurations.

echo 'options nvidia NVreg_PreserveVideoMemoryAllocations=1' ¦ \ sudo tee /etc/modprobe.d/nvidia-power.conf sudo update-initramfs -u sudo reboot

### Docker can't see GPU after an update

Usually means nvidia-container-toolkit got out of sync with the driver.

sudo nvidia-ctk runtime configure --runtime=docker sudo systemctl restart docker

### One NVMe drops out of the RAID1 array

This is exactly why you set up RAID1. The system keeps running on the surviving drive.

# Diagnose sudo btrfs filesystem show sudo btrfs device stats / dmesg ¦ grep -i nvme # If the drive is physically dead, replace it, then: sudo btrfs replace start /dev/<old> /dev/<new> / sudo btrfs replace status /

Restore the EFI mirror to the new drive (re-run Phase 2.5's mirror-EFI commands).

### Btrfs filesystem fills up unexpectedly

Btrfs reports 'no space left' even when df shows space available. Cause is usually stale metadata or unbalanced allocation.

sudo btrfs filesystem usage / sudo btrfs balance start -dusage=50 -musage=50 /

### System won't boot after an update

- At GRUB menu: Advanced Options → previous kernel

- Or: boot live USB → mount root subvolume → chroot → fix

- Or: Timeshift restore from live USB (Timeshift can do this from the live session)

# After the migration

### Daily habits worth forming

- Snapshot before any sudo apt full-upgrade. Five seconds, infinite ROI.

- Keep dotfiles in sync — commit changes to ~/code/dotfiles whenever you tweak a config

- Use uv venv for every Python project, not pip directly. Don't pollute the system Python.

- Containerize anything that touches CUDA. Future you will thank present you when versions clash.

### What this sets up for Plan A

When the Plan A workstation arrives, the migration is straightforward because:

- Same distro, same kernel family, same package set

- Clone the dotfiles repo, run the install script, you're 80% configured

- Switch the NVIDIA driver to the open kernel modules (nvidia-driver-550-open-server) for Blackwell — Turing was the holdout

- rsync /home/patrick across via 10GbE NIC

- All your validated workflows transfer one-to-one

### Reassess in 30 days

After a month of daily use, evaluate:

- Is anything still pulling you back to Windows? (If yes, dual-boot is still an option.)

- Are snapshots saving you? (Likely yes.)

- Is the Steam library complete or are you missing games you actually want?

- Any persistent driver/Wayland issues worth filing upstream?

### Worth bookmarking

- ubuntu.com/security/notices — kernel CVE announcements

- protondb.com — game compatibility

- github.com/lutris/lutris — for non-Steam Windows games

- askubuntu.com — first-stop search

- forums.developer.nvidia.com — driver issues

FINAL NOTE If anything in this runbook fails in a way the troubleshooting section doesn't cover, stop and ask before improvising. Linux installs reward methodical execution and punish creative shortcuts. The whole reason for snapshots and a tested backup is so you can experiment freely once the foundation is solid — not so you can skip steps in setup.